BoldPro | Technology & Digital Transformation

COMMERCIAL & TECHNICAL PROPOSAL

Modern Trilingual Corporate Website & Custom Node.js Admin Panel

| Project Parameter | Details |
| --- | --- |
| Target Client | Dar Aldawa Development & Investment Co. (DAD Group) – www.dadgroup.com |
| Proposing Agency | BoldPro (Jordan / Regional Digital Engineering & Brand Transformation) |
| Contract Value | JD 5,000 (Five Thousand Jordanian Dinars) – Fixed Price, Inclusive of All Taxes |
| Delivery Timeline | 6 Weeks (Milestone-Gated Agile Schedule) |
| Language Scope | Trilingual (English & Arabic [RTL] in Phase 1; French in Phase 2) – Human Curated |
| CMS Architecture | Bespoke Custom Node.js Admin Panel (Zero Bloat, Role-Based Access, 100% Owned) |
| Warranty & SLA | 1 Full Year (12 Months) Maintenance, Security, Backups & SLA Support Included |
| Proposal Date | September 2026 ¦ Version 1.0 (Definitive Scope & Governance Specification) |

# 1. Executive Summary & Strategic Value Proposition

BoldPro is delighted to submit this comprehensive technical and commercial proposal to Dar Aldawa Development & Investment Co. (DAD Group) for the end-to-end design, custom engineering, and deployment of a modern corporate website and custom administration panel.

Established in 1975, Dar Aldawa is one of the premier pharmaceutical manufacturing powerhouses in the Middle East and North Africa (MENA) region, exporting life-saving pharmaceuticals and consumer healthcare formulations across dozens of global markets. To match this stellar scientific heritage and market leadership, DAD Group requires a digital platform that conveys institutional trust, innovation, and global compliance.

BoldPro will replace outdated web paradigms with an ultra-high-performance, secure, and modern digital platform featuring:

- Bespoke UI/UX Design System: A world-class visual identity tailored for healthcare professionals (HCPs), global distribution partners, institutional investors, regulators, and consumers across mobile, tablet, and desktop.

- Custom Node.js Administration Panel (CMS): A secure, purpose-built administration hub designed around DAD Group workflows, liberating internal teams from bloated, vulnerable off-the-shelf plugins.

- Modular Marketing & Campaign Engine: Ability to spin up dedicated product launch pages, awareness day microsites, and regional initiatives under the main corporate domain (dadgroup.com) with custom SEO and tracking pixels.

- Trilingual Precision (EN / AR / FR): Native human-curated localization featuring true Right-to-Left (RTL) typography for Arabic, delivered in a structured phased rollout (EN + AR first, then FR).

- Ironclad Technical SEO & Enterprise Standards: Sub-second Core Web Vitals performance, JSON-LD Schema markup, automated backups, role-based workflows, and 1 full year of warranty and maintenance.

# 2. Client Relations & Project Governance: The 'No Blame Game' Framework

At BoldPro, we believe that world-class software delivery relies on crystal-clear accountability, structured milestones, and proactive client relationship management. To ensure the project finishes strictly within the 6-week timeline with zero ambiguity, both parties will operate under the following governance principles:

[IMPORTANT] MANDATORY DESIGN & ASSET APPROVAL GATE (WEEK 2) Rule: Frontend and backend code engineering will strictly commence ONLY after DAD Group provides formal written sign-off on the complete UI/UX Figma prototype, layout architecture, and initial bilingual content/assets (English & Arabic). Figma Source Handover: Upon formal UI/UX sign-off and approval, BoldPro will immediately transfer full editable Figma design source files, interactive component libraries, design system tokens, and graphical asset packages directly to DAD Group for full institutional ownership. Why This Protects DAD Group: Guarantees that the final visual product matches executive expectations 100% before technical implementation, eliminating costly mid-development redesigns and timeline slippage.

## 2.1 RACI Responsibility Assignment Matrix

| Project Domain / Activity | BoldPro | DAD Group | Notes / Handover Criteria |
| --- | --- | --- | --- |
| Project Discovery & IA Mapping | Responsible / Accountable | Consulted / Informed | Joint kickoff & stakeholder interviews. |
| UI/UX Design Prototypes (Figma) | Responsible / Accountable | Reviewer / Sign-Off | Includes Mobile, Tablet, Desktop (LTR & RTL). Full Figma source files handed over upon UI approval. |
| Content Copy & Media Assets (EN/AR) | Consulted / Formatting | Responsible / Accountable | High-res imagery, product data, approved copy. |
| Formal Design & Content Sign-Off | Facilitator | Accountable / Signer | Mandatory gate before coding starts. |
| Node.js Backend & CMS Development | Responsible / Accountable | Informed | Custom API, DB schema, RBAC implementation. |
| Frontend UI Engineering (EN / AR) | Responsible / Accountable | Informed | Sub-second Next.js / Tailwind CSS build. |
| Product Catalog & Dynamic Modules | Responsible / Accountable | Consulted | Dynamic filtering & leaflet downloads. |
| French Translation & Data Ingestion | Responsible (System Prep) | Accountable (Content) | French copy provided in Week 4; ingested in Week 5. |
| Staging Review & Acceptance (UAT) | Responsible (Fixes) | Accountable (Testing) | Formal staging walkthrough on test URL. |
| DNS / Hosting Server Provisioning | Responsible (Deployment) | Accountable (Access) | DNS pointers & cloud server credentials. |
| Admin Training & Knowledge Handover | Responsible / Accountable | Attending / Signer | Live training session + Admin Video/PDF Guide. |
| 1-Year Post-Launch Maintenance | Responsible / Accountable | Informed | Ongoing monitoring, backups, security patching. |

## 2.2 Scope Management & Change Control Policy

To preserve the agreed 6-week timeline and fixed budget of JD 5,000, any feature request outside the defined scope in Section 3 will follow a transparent Change Request (CR) workflow:

- 1. Identification: The client or BoldPro identifies a desired enhancement.

- 2. Impact Assessment: BoldPro delivers a written assessment detailing the estimated hours, cost (if any), and timeline impact within 24 hours.

- 3. Decision: DAD Group decides whether to approve the CR immediately, adjust other requirements to maintain the 6-week launch, or defer it to Phase 2 (post-launch maintenance window).

# 3. Detailed Scope of Work & System Architecture

## 3.1 Public Corporate Website Architecture

The public portal will be built with a high-performance Jamstack / SSR architecture (Next.js / TypeScript + Tailwind CSS) ensuring instant page transitions, top-tier cybersecurity, and flawless SEO indexing.

### Dynamic vs. Structured Semi-Static Content Matrix:

| Section / Module | Type | Admin Management Capability | Localization |
| --- | --- | --- | --- |
| Homepage | Semi-Static Layout | Update Hero banners, ticker, trust metrics & highlighted products | EN, AR (RTL), FR |
| About DAD Group | Semi-Static Structured | Edit company history, mission/vision, leadership board & network | EN, AR (RTL), FR |
| Manufacturing & Quality | Semi-Static Structured | Update facility details (Jordan/Algeria), GMP certificates & R&D copy | EN, AR (RTL), FR |
| Sustainability & ESG | Semi-Static Structured | Manage CSR commitments, sustainability reports & governance copy | EN, AR (RTL), FR |
| Product Catalog & Therapeutics | Fully Dynamic | Add/edit unlimited products, categories, indications & PDF leaflets | EN, AR (RTL), FR |
| Media & News Center | Fully Dynamic | Publish press releases, news articles, photo/video media & media kits | EN, AR (RTL), FR |
| Campaign Landing Pages | Fully Dynamic (Modular) | Create dedicated landing pages under dadgroup.com with custom slugs | EN, AR (RTL), FR |
| Careers & Job Vacancies | Dynamic / Form-Driven | Post job openings, accept CV uploads & manage candidate inquiries | EN, AR (RTL), FR |
| Contact & Branch Inquiries | Form-Driven | Manage departmental routing (Sales, Medical, Exports, General) | EN, AR (RTL), FR |

## 3.2 Custom Node.js Admin Panel (CMS) Capabilities

The bespoke administration backend is engineered natively in Node.js, providing an intuitive, blisteringly fast control panel without the security vulnerabilities and upgrade nightmares of WordPress or off-the-shelf CMSs.

- Role-Based Access Control (RBAC): Three distinct user tiers: Super Admin (system configurations, users, redirects), Editor (publish/edit all content), and Contributor (draft content subject to editorial approval).

- Bilingual Side-by-Side Editor: Manage English and Arabic content in synchronized side-by-side fields to eliminate translation gaps.

- Media Optimizer & Document Vault: Automated server-side conversion of uploaded imagery to modern next-gen WebP format with automated thumbnail generation and secure PDF leaflet storage.

- Campaign Landing Page Generator: Marketing team can launch landing pages (e.g. dadgroup.com/diabetes-awareness or dadgroup.com/new-product) using reusable UI blocks, custom headers, forms, and tracking scripts.

- Enterprise SEO Management Suite: Custom page title, meta description, OpenGraph social sharing images, canonical tags, automated XML sitemaps, and 301 URL redirect manager.

- Security & Audit Logging: Two-Factor Authentication (2FA) support, secure JWT session management, brute-force IP rate limiting, and comprehensive activity audit logs.

## 3.3 Trilingual Implementation & Phased Rollout

- Arabic (AR): Complete native Right-to-Left (RTL) layout mirroring with optimized Arabic typography (Cairo / IBM Plex Arabic).

- English (EN): International corporate standard Left-to-Right (LTR) presentation.

- French (FR): Tailored for DAD Group's North African (e.g., Algeria) and Francophone international export markets.

- Human-Curated Content: Zero automated machine translation scripts (e.g. Google Translate widgets) to ensure medical precision and brand authority.

- Phased Release: Weeks 1–4 focus on delivering and perfecting English and Arabic; French content is connected, tested, and validated in Weeks 5–6.

## 3.4 Technical SEO, Performance & Security

- Core Web Vitals Excellence: Targeting 90+ mobile & desktop performance scores with sub-1.2s Largest Contentful Paint (LCP) and zero Cumulative Layout Shift (CLS).

- Structured Data (Schema.org): Deep JSON-LD implementation covering Organization, MedicalBusiness, MedicalCondition, Product, NewsArticle, and BreadcrumbList schemas.

- Security Hardening: OWASP Top-10 compliant architecture, Content Security Policy (CSP), CORS protection, XSS/CSRF mitigation, and SSL/TLS HTTPS encryption.

- Automated Backups: Automated daily database dumps and weekly file snapshots stored in secure off-site cloud storage with one-click disaster recovery.

## 3.5 Explicit Boundaries & Scope Exclusions (Not Included)

To maintain complete commercial transparency and protect project timelines, the following features and services are explicitly defined as out of scope for this engagement:

- 1. Native Mobile Applications (iOS / Android): The deliverable is a fully responsive, mobile-first Progressive Web Application (PWA) accessed via all web browsers. Standalone native mobile apps published to the Apple App Store or Google Play Store are not included.

- 2. E-Commerce & Online Payment Gateways: The platform functions as an institutional corporate authority and B2B pharmaceutical product catalog. It does not include retail consumer shopping carts, merchant checkout gateways (e.g. Visa/Mastercard processing, MPGS), or transactional consumer billing.

- 3. Live ERP / Core Enterprise Database Synchronizations: Two-way live transactional API integration with internal enterprise ERP systems (e.g. SAP, Oracle) is excluded. Contact inquiries, job applications, and pharmacovigilance reports route securely via SMTP notification and the CMS database.

- 4. Third-Party Hosting & Domain Registration Fees: DAD Group provides access to an existing cloud/VPS hosting environment (e.g. AWS, Azure, Linux VPS) and domain DNS records. BoldPro handles all server provisioning, software configuration, SSL, and deployment.

- 5. Human Translation Authoring for French: To guarantee strict regulatory and scientific precision, DAD Group will supply approved French translations by Week 4 for technical ingestion in Week 5.

# 4. Proven Technology Stack

| Layer | Technology | Strategic Benefit to DAD Group |
| --- | --- | --- |
| Frontend UI | Next.js / React (TypeScript) + Tailwind CSS | Server-Side Rendering (SSR) for instant loading, full RTL compatibility, top Google search indexing. |
| Backend & API | Node.js (Express / Fastify Architecture) | Ultra-fast execution, microsecond API responses, robust custom business logic without 3rd-party plugin bloat. |
| Database | PostgreSQL / MongoDB + Redis In-Memory Cache | ACID-compliant relational data management for multilingual entities and sub-millisecond cached responses. |
| Admin CMS | Custom Bespoke Control Panel | Clean, responsive, tailored directly to DAD Group team roles; zero recurring third-party software licensing fees. |
| SEO & Analytics | Google Analytics 4, GTM, JSON-LD Schema | Granular visitor tracking, campaign conversion attribution, rich Google SERP snippet formatting. |
| DevOps & CI/CD | Git / GitHub, Docker, NGINX, Ubuntu Linux | Version-controlled development, automated testing, isolated Staging and Production hosting environments. |

# 5. 6-Week Milestone Implementation Schedule

The project is structured into an aggressive, predictable 6-week timeline with clear deliverables and acceptance milestones:

| Week / Phase | Key Activities & Milestones | Deliverables | Sign-Off Required |
| --- | --- | --- | --- |
| Week 1 Discovery & Wireframes | • Stakeholder alignment & requirements workshop • Information Architecture (IA) & Sitemap mapping • Low-fidelity UX wireframes (Mobile & Desktop) | • Sitemap & IA Spec • Wireframe prototype • Content collection template | Information Architecture Sign-Off |
| Week 2 UI/UX Design & Approval Gate | • High-fidelity visual UI design in Figma (EN & AR) • Design System (Typography, Colors, Components) • Content & asset collection from DAD Group | • Complete editable Figma UI source files handed over to DAD Group • Design System component library • Approved asset & copy package | ★ MANDATORY GATE: UI/UX & Content Sign-Off (Figma Handover) |
| Week 3 Backend & Core Frontend | • Node.js database & REST API architecture • Admin CMS shell, authentication & RBAC • Frontend core templates (EN & AR RTL setup) | • Functional Admin shell • Core frontend pages • API documentation | Sprint Progress Review |
| Week 4 Dynamic Modules & Campaigns | • Dynamic Product Catalog & Therapeutic filters • News/Media Center & PDF leaflet downloads • Modular Campaign Landing Page Builder • Media optimizer & WebP compression | • Dynamic modules live on Staging • Campaign builder tool • Initial product data import | Dynamic Features Demo |
| Week 5 French Integration & Staging UAT | • French language data schema & frontend wiring • French content ingestion • Technical SEO (Schema, Sitemaps, OpenGraph) • Staging deployment for Client UAT | • Trilingual Staging Site • SEO audit report • UAT test environment | Staging UAT Acceptance |
| Week 6 QA, Training & Production Launch | • Cross-browser & cross-device QA validation • Security penetration & performance load testing • DAD Group Admin Training session • Production deployment to www.dadgroup.com | • Live Production Website • Admin User Manual & Video • Handover documentation | ★ FINAL SIGN-OFF: Project Handover & Go-Live |

# 6. Comprehensive 1-Year Maintenance & SLA Plan (Included)

BoldPro includes 1 Full Year (12 Consecutive Months) of complete technical maintenance, security protection, and SLA-governed support starting on the date of production launch at no additional charge:

- Technical Bug Fixes & Layout Corrections: Rapid diagnosis and resolution of any functional, browser-compatibility, or layout issues.

- Security Patching & Dependency Updates: Continuous updates for Node.js runtime, security libraries, database engines, and server packages.

- Automated Daily Backups & Disaster Recovery: Automated off-site database backups with tested 1-hour recovery guarantee.

- 24/7 Uptime & Server Health Monitoring: Proactive monitoring of server health, SSL certificate validity, and page availability.

- Ongoing SEO Audits: Quarterly health checks for Google Search Console indexing, broken links, and schema validation.

- Administrative Guidance: Dedicated support for DAD Group CMS administrators for questions and content publishing guidance.

## Support SLA Response Tiers:

| Severity Level | Definition & Impact | First Response SLA | Target Resolution SLA |
| --- | --- | --- | --- |
| Critical (Severity 1) | Website down or major functionality failure affecting all visitors. | < 2 Hours | < 6 Hours |
| High (Severity 2) | Important feature impaired (e.g. form failure, product search issue) with workaround available. | < 4 Hours | < 12 Hours |
| Medium (Severity 3) | Minor visual glitch, single language typo, or non-critical admin tool inconvenience. | < 8 Hours | < 24 Hours |
| Low / Request (Severity 4) | General advisory question, new user setup, or CMS guidance. | < 12 Hours | < 48 Hours |

# 7. Commercial Investment & Payment Terms

BoldPro offers a fully transparent, fixed-price commercial model with no hidden charges, licensing fees, or unexpected recurring costs:

| Item & Scope of Services | Amount (JOD) |
| --- | --- |
| Complete Website Redesign & Engineering • Bespoke Modern UI/UX Design System (Mobile & Desktop) • Public Corporate Platform (Dynamic Product Catalog, News, Careers, Media) • Modular Campaign Landing Page Generator under dadgroup.com • Full Trilingual Support (English, Arabic RTL, French – Human Curated) • Technical SEO, Schema.org Data, Core Web Vitals Optimization | Included |
| Custom Node.js Administration Panel (CMS) • Purpose-built, bloat-free Node.js backend • Role-Based Access Control (Super Admin, Editor, Contributor) • Automated WebP Media Optimizer & PDF Vault • 301 Redirect & XML Sitemap Management Suite • Zero recurring third-party CMS licensing fees | Included |
| 1-Year Enterprise Warranty & Maintenance Plan (12 Months) • SLA-governed bug fixing and technical support • Security patching, automated backups & 24/7 uptime monitoring • CMS Administrator support & training documentation | Included |
| Explicit Scope Exclusions (Not Included in this Contract) • Native Mobile Applications (iOS / Android app store distribution) • E-Commerce / Online Payment Gateways & retail customer billing • Live ERP / SAP deep bidirectional transactional database sync | Out of Scope |
| TOTAL FIXED CONTRACT VALUE (Inclusive of all Applicable Sales Tax) | JD 5,000 |

## Milestone Payment Schedule:

| Milestone | Trigger / Completion Condition | Percentage | Amount (JOD) |
| --- | --- | --- | --- |
| Milestone 1 (Advance Deposit) | Advance Mobilization Deposit prior to project kickoff & sprint commencement | 50% | JD 2,500 |
| Milestone 2 (Final Handover) | Full Project Completion, Source Code Handover, & Granting Full Access to Production Databases & Servers | 50% | JD 2,500 |
| TOTAL | Full Project Delivery, Complete Code Handover & Database Access | 100% | JD 5,000 |

# 8. Kickoff Clarifications & Technical Alignment

To initiate the 6-week timeline with maximum speed, DAD Group and BoldPro will align on the following 5 operational items during the kickoff session:

- 1. Server Infrastructure: Will DAD Group provide access to an existing cloud/VPS environment (e.g. AWS, Azure, Linux VPS) or would you prefer BoldPro to configure and manage the cloud infrastructure?

- 2. Product Catalog Migration: Is the current pharmaceutical portfolio available in an exportable file (Excel, CSV, or database dump) for automated migration, or will product records be inputted via the CMS interface?

- 3. Enterprise Integrations (ERP/HR): Are there internal systems (e.g. SAP, HR recruitment software) requiring direct API sync, or should inquiries and CVs be routed to designated departmental emails and the CMS database?

- 4. DNS & Domain Management: Will DAD Group IT provide DNS access for staging subdomain configuration (e.g. staging.dadgroup.com) and SSL provisioning?

- 5. French Content Readiness: To align with Phase 2 delivery, DAD Group will supply approved French translations by Week 4 for seamless ingestion in Week 5.

# 9. Formal Authorization & Sign-Off

By signing below, the authorized representatives of BoldPro and DAD Group accept the scope, commercial terms, timeline, governance gates, and specifications detailed in this proposal.

| Authorized Representative: BoldPro | Authorized Representative: DAD Group (Dar Aldawa) |
| --- | --- |
| Signature: ____________________________ | Signature: ____________________________ |
| Name: _______________________________ | Name: _______________________________ |
| Title: ________________________________ | Title: ________________________________ |
| Date: ________________________________ | Date: ________________________________ |